# Per-session color (name:color[:params]) Implementation Plan

For agentic workers: REQUIRED SUB-SKILL: Use superpowers:subagent-driven-development (recommended) or superpowers:executing-plans to implement this plan task-by-task. Steps use checkbox (- [ ]) syntax for tracking.

Goal: Let the operator choose an explicit, persisted, per-session tmux color via tmx new -s name:color[:ignored], validated (tmux names + #hex), applied to all 4 "green" surfaces, and re-used on bare-name re-runs.

Architecture: Approach A from the spec — parse the -s value in the bash wrapper (pure helpers in a sourced lib), validate + persist in the Go tmx-state-bin (set-color/get-color, schema 1→2 with an additive color field), and apply via a new _apply_color that mirrors the existing _apply_host_color. Precedence: inline > persisted > hostname > default-green. The macOS bridge is unchanged (forwards -s verbatim), so §11.4.81 parity is free.

Tech Stack: Bash (POSIX-portable helpers + bash dispatcher), Go 1.21+ (state binary), tmux 3.6a options API, pandoc/weasyprint (doc exports), the repo's commit_all.sh + run_all.sh + meta-test harness.

Spec: docs/superpowers/specs/2026-06-18-session-color-design.md

## Global Constraints

- Anti-bluff (§11.4/§102): every runtime PASS reads live server state (tmux -L <sock> show-options -gv …), never an exit code alone. Tests drive the real operator path ($WRAPPER …), never a hand-spawned equivalent.

- No guessing (§11.4.6): invalid color → hard error + non-zero exit + no session created. The bash and Go color-accept sets are byte-identical copies of one canonical list.

- Cross-OS (§11.4.81): no Darwin-specific branch; the bridge forwards -s verbatim and the VM-side wrapper does all parsing.

- No force-push (§11.4.113); commit only via commit_all.sh. Exports (html/pdf/docx) regenerated for any tracked .md doc touched (§11.4.65).

- Parseability (§11.4.67): every edited shell script passes sh -n (helpers) / bash -n (dispatcher).

- Determinism (§11.4.50): runtime tests reproducible; same inputs → same status-style readback.

- Versioning (§11.4.151): release tag prefixed tmux-<version> (prefix from HELIX_RELEASE_PREFIX or lowercased root dir name).

## File Structure

| File | Responsibility | Status |
| --- | --- | --- |
| scripts/tmx-color-lib.sh | Pure bash helpers: _parse_session_value, _color_valid, CANON_COLOR_NAMES. Sourced by the wrapper + by unit tests. | create |
| scripts/tmx.template | Generated wrapper: source the lib, call _resolve_color, _apply_color; wire into new/attach. | modify |
| scripts/tmx-state/state.go | Session.Color field, SchemaVersion 1→2, validColor() Go twin. | modify |
| scripts/tmx-state/color.go | Go validColor() + CANON_COLOR_NAMES (byte-twin of the bash list). | create |
| scripts/tmx-state/color_test.go | Prove Go + bash lists agree on a probe set. | create |
| scripts/tmx-state/main.go | set-color/get-color subcommands, list 4th column, version bump. | modify |
| scripts/tmx-state/state_test.go / main_test.go | Round-trip Color, schema compat, subcommand contracts. | modify |
| scripts/tests/63_session_color.sh | Runtime operator-path suite (8 sub-tests T1–T8). | create |
| scripts/tests/64_session_color_parse_unit.sh | Pure-fn unit tests for the bash lib (no tmux needed). | create |
| scripts/tests/meta_test_false_positive_proof.sh | Add M23/M24 paired mutations for _apply_color + set-color. | modify |
| scripts/challenges/tmux.yaml | Add TMUX-CH-XX color Challenge. | modify |
| docs/guide/README.md, CLAUDE.md, Fixed.md, CHANGELOG.md, VERSION | Docs + version. | modify |
| docs/superpowers/plans/2026-06-18-session-color.{md,html,pdf,docx} | This plan + exports. | create |

## Task 1: Go state binary — color.go validator (TDD)

Files:

- Create: scripts/tmx-state/color.go

- Test: scripts/tmx-state/color_test.go

Interfaces:

- Produces: func validColor(s string) bool and var CanonColorNames = […]string (Go), byte-identical to the bash CANON_COLOR_NAMES list added in Task 6.

- Step 1: Write the failing test

Create scripts/tmx-state/color_test.go:

package main

import "testing"

func TestValidColor(t *testing.T) {
    good := []string{
        "red", "Red", "RED", // case-insensitive names
        "green", "yellow", "blue", "magenta", "cyan", "white", "black",
        "brightred", "brightcyan", "default", "terminal",
        "colour0", "colour255", "colour39", "color160", "Color7",
        "#3b82f6", "#FFF", "#f0a", "#000000",
    }
    for _, c := range good {
        if !validColor(c) {
            t.Errorf("validColor(%q) = false, want true", c)
        }
    }
    bad := []string{
        "", "purple", "colour256", "colour-1", "colour", "color1234",
        "#12", "#12345", "#GGG", "3b82f6", "red ", " red",
    }
    for _, c := range bad {
        if validColor(c) {
            t.Errorf("validColor(%q) = true, want false", c)
        }
    }
}

// TestCanonColorNamesBashTwin asserts the Go list is byte-identical to the
// bash lib's list. The exact same space-separated string appears in
// scripts/tmx-color-lib.sh::CANON_COLOR_NAMES. A divergence is a §11.4.6
// guessing surface. (The bash side mirrors this in test 64.)
func TestCanonColorNamesBashTwin(t *testing.T) {
    want := "red green yellow blue magenta cyan white black brightred brightgreen brightyellow brightblue brightmagenta brightcyan brightwhite default terminal"
    got := ""
    for i, n := range CanonColorNames {
        if i > 0 {
            got += " "
        }
        got += n
    }
    if got != want {
        t.Errorf("CanonColorNames drift:\n got: %q\nwant: %q", got, want)
    }
}

- Step 2: Run test to verify it fails

Run: cd scripts/tmx-state && go test -run 'TestValidColor|TestCanonColorNamesBashTwin' -v ./... Expected: build FAIL / undefined: validColor.

- Step 3: Write minimal implementation

Create scripts/tmx-state/color.go:

// Package main — color token validation (Go twin of the bash lib).
//
// The accepted set is the SINGLE source of truth shared with the bash
// helper scripts/tmx-color-lib.sh (CANON_COLOR_NAMES). color_test.go +
// scripts/tests/64_session_color_parse_unit.sh assert both sides agree on
// a probe set, so persistence (Go) and CLI parsing (bash) can never
// disagree on what a valid color is (§11.4.6).

package main

import (
    "regexp"
    "strings"
)

// CanonColorNames — byte-identical twin of bash CANON_COLOR_NAMES.
// Keep in lockstep with scripts/tmx-color-lib.sh.
var CanonColorNames = []string{
    "red", "green", "yellow", "blue", "magenta", "cyan", "white", "black",
    "brightred", "brightgreen", "brightyellow", "brightblue", "brightmagenta",
    "brightcyan", "brightwhite", "default", "terminal",
}

var (
    reColourIdx = regexp.MustCompile(`^(?i)colou?r([0-9]{1,3})$`)
    reHex       = regexp.MustCompile(`^#[0-9A-Fa-f]{3}([0-9A-Fa-f]{3})?$`)
)

// validColor reports whether s is a tmux-acceptable color token:
//   - a canonical name (case-insensitive);
//   - colourNNN / colorNNN with N in 0..255;
//   - #RGB or #RRGGBB hex.
func validColor(s string) bool {
    if s == "" {
        return false
    }
    low := strings.ToLower(s)
    for _, n := range CanonColorNames {
        if low == n {
            return true
        }
    }
    if m := reColourIdx.FindStringSubmatch(s); m != nil {
        // m[1] is 1-3 digits; value range check.
        var v int
        for _, ch := range m[1] {
            v = v*10 + int(ch-'0')
        }
        return v >= 0 && v <= 255
    }
    return reHex.MatchString(s)
}

- Step 4: Run test to verify it passes

Run: cd scripts/tmx-state && go test -run 'TestValidColor|TestCanonColorNamesBashTwin' -v ./... Expected: PASS (both tests).

- Step 5: Commit

cd /Volumes/T7/Projects/tmux
git add scripts/tmx-state/color.go scripts/tmx-state/color_test.go
bash commit_all.sh "feat(tmx-state §102): validColor + CanonColorNames (Go twin of bash lib) — TDD

Co-Authored-By: Claude Opus 4.8 (1M context) <noreply@anthropic.com>"

## Task 2: Go state binary — Color field + schema bump (TDD)

Files:

- Modify: scripts/tmx-state/state.go

- Test: scripts/tmx-state/state_test.go

Interfaces:

- Produces: Session.Color string (json color,omitempty); SchemaVersion == 2. Additive — schema-1 files load with Color=="".

- Step 1: Write the failing test

Append to scripts/tmx-state/state_test.go:

func TestSessionColorRoundTrip(t *testing.T) {
    tmp := filepath.Join(t.TempDir(), "state.json")
    st := newEmptyState()
    st.SchemaVersion = SchemaVersion // current (2)
    st.Sessions["work"] = Session{
        LastPwd: "/tmp", LastSeenUnix: 1, CreatedUnix: 1, Color: "red",
    }
    if err := saveState(tmp, st); err != nil {
        t.Fatalf("save: %v", err)
    }
    got, err := loadState(tmp)
    if err != nil {
        t.Fatalf("load: %v", err)
    }
    if got.Sessions["work"].Color != "red" {
        t.Errorf("Color round-trip = %q, want red", got.Sessions["work"].Color)
    }
    if got.SchemaVersion != 2 {
        t.Errorf("SchemaVersion = %d, want 2", got.SchemaVersion)
    }
}

// TestSchema1FileLoadsAsEmptyColor proves an old (schema-1) file with no
// color field loads cleanly with Color=="" (forward compat — additive
// omitempty field).
func TestSchema1FileLoadsAsEmptyColor(t *testing.T) {
    tmp := filepath.Join(t.TempDir(), "state.json")
    // Hand-write a schema-1 file with no color field.
    old := []byte(`{"schema_version":1,"sessions":{"work":{"last_pwd":"/x","last_seen_unix":1,"created_unix":1}}}` + "\n")
    if err := os.WriteFile(tmp, old, 0o600); err != nil {
        t.Fatal(err)
    }
    got, err := loadState(tmp)
    if err != nil {
        t.Fatalf("load schema-1: %v", err)
    }
    if got.Sessions["work"].Color != "" {
        t.Errorf("legacy Color = %q, want empty", got.Sessions["work"].Color)
    }
}

(Add "path/filepath" to the imports of state_test.go if not present.)

- Step 2: Run test to verify it fails

Run: cd scripts/tmx-state && go test -run 'TestSessionColorRoundTrip|TestSchema1FileLoadsAsEmptyColor' -v ./... Expected: FAIL (Session.Color undefined) / compile error on SchemaVersion==2.

- Step 3: Write minimal implementation

In scripts/tmx-state/state.go:

Change SchemaVersion:

const SchemaVersion = 2

Add the field to Session:

type Session struct {
    LastPwd      string `json:"last_pwd"`
    LastSeenUnix int64  `json:"last_seen_unix"`
    CreatedUnix  int64  `json:"created_unix"`
    Host         string `json:"host,omitempty"`
    Color        string `json:"color,omitempty"`
}

- Step 4: Run test to verify it passes

Run: cd scripts/tmx-state && go test -run 'TestSessionColorRoundTrip|TestSchema1FileLoadsAsEmptyColor' -v ./... Expected: PASS. Also run the full package to confirm no regression: cd scripts/tmx-state && go test -count=1 ./... → all PASS.

- Step 5: Commit

cd /Volumes/T7/Projects/tmux
git add scripts/tmx-state/state.go scripts/tmx-state/state_test.go
bash commit_all.sh "feat(tmx-state §11.4.93): Session.Color + schema 1→2 (additive, forward+back compat)

Co-Authored-By: Claude Opus 4.8 (1M context) <noreply@anthropic.com>"

## Task 3: Go state binary — set-color / get-color subcommands (TDD)

Files:

- Modify: scripts/tmx-state/main.go

- Test: scripts/tmx-state/main_test.go

Interfaces:

- Produces: run dispatches set-color <session> <color> (exit 0 on success, 1 on invalid color or IO) and get-color <session> (prints color no-newline + exit 0; empty + exit 1 if none).

- Step 1: Write the failing test

Append to scripts/tmx-state/main_test.go:

func TestSetColorAndGetColor(t *testing.T) {
    tmp := filepath.Join(t.TempDir(), "state.json")
    t.Setenv("TMX_STATE_FILE", tmp)

    var buf bytes.Buffer
    var stderr bytes.Buffer
    // set-color work red
    if rc := run([]string{"set-color", "work", "red"}, &buf, &stderr); rc != 0 {
        t.Fatalf("set-color rc=%d stderr=%s", rc, stderr.String())
    }
    // get-color work → "red"
    buf.Reset(); stderr.Reset()
    if rc := run([]string{"get-color", "work"}, &buf, &stderr); rc != 0 {
        t.Fatalf("get-color rc=%d", rc)
    }
    if buf.String() != "red" {
        t.Errorf("get-color = %q, want red", buf.String())
    }
    // get-color unknown → exit 1, empty
    buf.Reset()
    if rc := run([]string{"get-color", "nope"}, &buf, &stderr); rc != 1 {
        t.Errorf("get-color unknown rc=%d, want 1", rc)
    }
    if buf.String() != "" {
        t.Errorf("get-color unknown = %q, want empty", buf.String())
    }
}

func TestSetColorInvalid(t *testing.T) {
    tmp := filepath.Join(t.TempDir(), "state.json")
    t.Setenv("TMX_STATE_FILE", tmp)
    var stdout, stderr bytes.Buffer
    if rc := run([]string{"set-color", "work", "notacolor"}, &stdout, &stderr); rc != 1 {
        t.Errorf("set-color invalid rc=%d, want 1", rc)
    }
}

// TestSetColorPreservesSiblingFields — set-color must not clobber last_pwd.
func TestSetColorPreservesSiblingFields(t *testing.T) {
    tmp := filepath.Join(t.TempDir(), "state.json")
    t.Setenv("TMX_STATE_FILE", tmp)
    var o, e bytes.Buffer
    run([]string{"record", "work", "/tmp"}, &o, &e)
    o.Reset(); e.Reset()
    run([]string{"set-color", "work", "blue"}, &o, &e)
    // reload + check last_pwd intact
    st, err := loadState(tmp)
    if err != nil {
        t.Fatal(err)
    }
    if st.Sessions["work"].LastPwd != "/tmp" {
        t.Errorf("last_pwd clobbered = %q", st.Sessions["work"].LastPwd)
    }
    if st.Sessions["work"].Color != "blue" {
        t.Errorf("color = %q, want blue", st.Sessions["work"].Color)
    }
}

(Ensure "bytes" and "path/filepath" are imported in main_test.go.)

- Step 2: Run test to verify it fails

Run: cd scripts/tmx-state && go test -run 'TestSetColor|TestGetColor' -v ./... Expected: FAIL — run has no set-color/get-color cases (falls to unknown subcommand).

- Step 3: Write minimal implementation

In scripts/tmx-state/main.go, add to the usage text (after the forget line):

tmx-state set-color <session> <color>
  tmx-state get-color <session>

Add two cases to the switch sub in run:

case "set-color":
        return cmdSetColor(rest, stderr)
    case "get-color":
        return cmdGetColor(rest, stdout, stderr)

Add the two handlers (after cmdForget):

// cmdSetColor: tmx-state set-color <session> <color>
// Validates <color> with validColor (§color.go), then persists it under
// the existing lock, preserving all sibling fields. Exit 1 on invalid
// color or IO error.
func cmdSetColor(args []string, stderr io.Writer) int {
    fs := flag.NewFlagSet("set-color", flag.ContinueOnError)
    fs.SetOutput(stderr)
    if err := fs.Parse(args); err != nil {
        return 1
    }
    if fs.NArg() != 2 {
        fmt.Fprintln(stderr, "tmx-state set-color: expected <session> <color>")
        return 1
    }
    session := fs.Arg(0)
    color := fs.Arg(1)
    if session == "" {
        fmt.Fprintln(stderr, "tmx-state set-color: empty session name")
        return 1
    }
    if !validColor(color) {
        fmt.Fprintf(stderr, "tmx-state set-color: invalid color %q\n", color)
        return 1
    }
    path, err := statePath()
    if err != nil {
        fmt.Fprintf(stderr, "tmx-state set-color: %v\n", err)
        return 1
    }
    var rc int
    werr := withStateLock(path, func() error {
        st, lerr := loadState(path)
        if lerr != nil && !errors.Is(lerr, errStateRebuilt) {
            fmt.Fprintf(stderr, "tmx-state set-color: load: %v\n", lerr)
            rc = 1
            return nil
        }
        if errors.Is(lerr, errStateRebuilt) {
            fmt.Fprintln(stderr, "tmx-state: notice: state file was corrupt, rebuilt")
        }
        existing, had := st.Sessions[session]
        now := time.Now().Unix()
        s := existing
        if !had {
            s = Session{CreatedUnix: now}
        }
        s.Color = color
        s.LastSeenUnix = now
        st.Sessions[session] = s
        if err := saveStateUnlocked(path, st); err != nil {
            fmt.Fprintf(stderr, "tmx-state set-color: save: %v\n", err)
            rc = 1
            return nil
        }
        return nil
    })
    if werr != nil {
        fmt.Fprintf(stderr, "tmx-state set-color: %v\n", werr)
        return 1
    }
    return rc
}

// cmdGetColor: tmx-state get-color <session>
// Prints the persisted color (no newline) + exit 0; empty + exit 1 if
// none/unset. Mirrors recall's contract.
func cmdGetColor(args []string, stdout, stderr io.Writer) int {
    fs := flag.NewFlagSet("get-color", flag.ContinueOnError)
    fs.SetOutput(stderr)
    if err := fs.Parse(args); err != nil {
        return 1
    }
    if fs.NArg() != 1 {
        fmt.Fprintln(stderr, "tmx-state get-color: expected <session>")
        return 1
    }
    session := fs.Arg(0)
    path, err := statePath()
    if err != nil {
        fmt.Fprintf(stderr, "tmx-state get-color: %v\n", err)
        return 1
    }
    st, lerr := loadState(path)
    if errors.Is(lerr, errStateRebuilt) {
        return 1
    }
    if lerr != nil {
        fmt.Fprintf(stderr, "tmx-state get-color: %v\n", lerr)
        return 1
    }
    sess, ok := st.Sessions[session]
    if !ok || sess.Color == "" {
        return 1
    }
    fmt.Fprint(stdout, sess.Color)
    return 0
}

- Step 4: Run test to verify it passes

Run: cd scripts/tmx-state && go test -count=1 ./... Expected: all PASS (existing + new).

- Step 5: Commit

cd /Volumes/T7/Projects/tmux
git add scripts/tmx-state/main.go scripts/tmx-state/main_test.go
bash commit_all.sh "feat(tmx-state §102): set-color/get-color subcommands (validate+persist under lock)

Co-Authored-By: Claude Opus 4.8 (1M context) <noreply@anthropic.com>"

## Task 4: Go state binary — list 4th column + version bump

Files:

- Modify: scripts/tmx-state/main.go

Interfaces:

- Produces: list prints SESSION\tLAST_PWD\tLAST_SEEN_UNIX\tCOLOR; Version = "tmx-state v1.1.0".

- Step 1: Update list + Version

In scripts/tmx-state/main.go:

Change the Version const:

const Version = "tmx-state v1.1.0"

In cmdList, change the header/comment and the print line:

// Prints SESSION\tLAST_PWD\tLAST_SEEN_UNIX\tCOLOR lines, sorted by session name.
...
fmt.Fprintf(stdout, "%s\t%s\t%d\t%s\n", n, s.LastPwd, s.LastSeenUnix, s.Color)

- Step 2: Run the full Go test suite

Run: cd scripts/tmx-state && go test -count=1 ./... Expected: all PASS. If an existing cmdList test asserts the old 3-column shape, update it to the 4-column shape in the same edit (reconcile per §11.4.120 — the gate asserted the OLD behaviour because the feature legitimately changed it; rewrite to assert the NEW behaviour). Find it with: grep -rn 'list' scripts/tmx-state/main_test.go

- Step 3: Build the binary

Run: cd /Volumes/T7/Projects/tmux && (cd scripts/tmx-state && go build -o ../tmx-state-bin .) && scripts/tmx-state-bin version Expected: prints tmx-state v1.1.0.

- Step 4: Commit

cd /Volumes/T7/Projects/tmux
git add scripts/tmx-state/main.go scripts/tmx-state-bin
bash commit_all.sh "feat(tmx-state): list 4th column (COLOR) + version v1.1.0 + rebuild binary

Co-Authored-By: Claude Opus 4.8 (1M context) <noreply@anthropic.com>"

## Task 5: Bash pure helpers — tmx-color-lib.sh (TDD)

Files:

- Create: scripts/tmx-color-lib.sh

- Create test: scripts/tests/64_session_color_parse_unit.sh

Interfaces:

- Produces (bash, global side-effects via stdout/stderr only on _color_valid):

  - _parse_session_value <raw> → sets PARSED_NAME + PARSED_COLOR (globals).

  - _color_valid <token> → return 0/1.

  - CANON_COLOR_NAMES — space-separated string, byte-twin of Go CanonColorNames.

- Step 1: Write the failing test

Create scripts/tests/64_session_color_parse_unit.sh:

#!/usr/bin/env bash
# Test 64 — pure-fn unit tests for the session-color bash lib.
# No tmux / no wrapper needed; sources the lib directly.
set -uo pipefail
REPO_ROOT="$(cd "$(dirname "$0")/../.." && pwd)"
LIB="$REPO_ROOT/scripts/tmx-color-lib.sh"

echo "── Test 64: session-color pure-fn unit tests ──"
PASS=0; FAIL=0
_pass() { echo "PASS: $*"; PASS=$((PASS+1)); }
_fail() { echo "FAIL: $*"; FAIL=$((FAIL+1)); }

[ -f "$LIB" ] || { echo "FAIL: lib missing: $LIB"; exit 1; }
# shellcheck disable=SC1090
source "$LIB"

# --- _parse_session_value table (matches spec §4) ---
chk_parse() { # chk_parse <input> <want_name> <want_color>
    _parse_session_value "$1"
    if [ "$PARSED_NAME" = "$2" ] && [ "$PARSED_COLOR" = "$3" ]; then
        _pass "parse '$1' → name='$2' color='$3'"
    else
        _fail "parse '$1' → name='$PARSED_NAME' color='$PARSED_COLOR' (want '$2'/'$3')"
    fi
}
chk_parse "work"             "work"  ""
chk_parse "work:red"         "work"  "red"
chk_parse "deploy:#3b82f6"   "deploy" "#3b82f6"
chk_parse 'a\:b:cyan'       "a:b"   "cyan"
chk_parse "work:red:x:y"     "work"  "red"
chk_parse "work:"            "work"  ""

# --- _color_valid table ---
chk_cv() { # chk_cv <token> <want 0|1>
    if _color_valid "$1"; then _color_ok=0; else _color_ok=1; fi
    if [ "$_color_ok" = "$2" ]; then _pass "valid '$1' → $2"
    else _fail "valid '$1' → $_color_ok (want $2)"; fi
}
chk_cv "red"        0
chk_cv "RED"        0
chk_cv "colour160"  0
chk_cv "color39"    0
chk_cv "#3b82f6"    0
chk_cv "#f0a"       0
chk_cv "purple"     1
chk_cv "colour256"  1
chk_cv "#12"        1
chk_cv ""           1

# --- bash↔Go list parity (mirrors Go TestCanonColorNamesBashTwin) ---
WANT="red green yellow blue magenta cyan white black brightred brightgreen brightyellow brightblue brightmagenta brightcyan brightwhite default terminal"
if [ "$CANON_COLOR_NAMES" = "$WANT" ]; then
    _pass "bash CANON_COLOR_NAMES matches Go twin"
else
    _fail "bash CANON_COLOR_NAMES drift: '$CANON_COLOR_NAMES'"
fi

echo "── Test 64 result: PASS=$PASS FAIL=$FAIL ──"
[ "$FAIL" -eq 0 ]

- Step 2: Run test to verify it fails

Run: cd /Volumes/T7/Projects/tmux && bash scripts/tests/64_session_color_parse_unit.sh Expected: FAIL — lib missing.

- Step 3: Write minimal implementation

Create scripts/tmx-color-lib.sh:

# tmx-color-lib.sh — pure helpers for per-session color parsing/validation.
#
# Sourced by the generated tmx wrapper AND by unit test
# scripts/tests/64_session_color_parse_unit.sh. Contains NO side effects,
# NO tmux calls, NO state writes — only:
#   _parse_session_value <raw>   sets globals PARSED_NAME + PARSED_COLOR
#   _color_valid <token>          return 0 iff token is a valid tmux color
#   CANON_COLOR_NAMES             space-list, byte-twin of Go CanonColorNames
#
# Canonical name set — keep byte-identical to scripts/tmx-state/color.go
# (CanonColorNames). A divergence is a §11.4.6 guessing surface; both sides
# are cross-checked by Go TestCanonColorNamesBashTwin + test 64.
CANON_COLOR_NAMES="red green yellow blue magenta cyan white black brightred brightgreen brightyellow brightblue brightmagenta brightcyan brightwhite default terminal"

# _parse_session_value <raw>
# Split on unescaped ':'. Escapes (\:) honored ONLY in field 0 (the name).
# Sets: PARSED_NAME (raw, pre-_sanitise), PARSED_COLOR ("" if none).
# Pure; emits nothing to stdout/stderr.
_parse_session_value() {
    PARSED_NAME=""
    PARSED_COLOR=""
    local raw="${1-}"
    local i=0 ch field=0 name="" color="" rest=""
    local len=${#raw}
    while [ "$i" -lt "$len" ]; do
        ch="${raw:$i:1}"
        # Escape handling only in field 0.
        if [ "$field" -eq 0 ] && [ "$ch" = '\' ]; then
            local nxt="${raw:$((i+1)):1}"
            if [ "$nxt" = ":" ]; then
                name="${name}:"   # unescape \: → literal :
                i=$((i+2))
                continue
            fi
            # A backslash not before ':' is a literal backslash.
            name="${name}\\"
            i=$((i+1))
            continue
        fi
        if [ "$ch" = ":" ]; then
            field=$((field+1))
            i=$((i+1))
            continue
        fi
        if [ "$field" -eq 0 ]; then
            name="${name}${ch}"
        elif [ "$field" -eq 1 ]; then
            color="${color}${ch}"
        else
            rest="${rest}${ch}"
        fi
        i=$((i+1))
    done
    PARSED_NAME="$name"
    PARSED_COLOR="$color"
    # rest is intentionally discarded (forward-compatible; decision #5).
    return 0
}

# _color_valid <token>
# Return 0 iff token is a valid tmux color (name / colourNNN / #hex).
_color_valid() {
    local t="${1-}"
    [ -n "$t" ] || return 1
    # Canonical names, case-insensitive.
    local low
    low=$(printf '%s' "$t" | tr '[:upper:]' '[:lower:]')
    local n
    for n in $CANON_COLOR_NAMES; do
        [ "$low" = "$n" ] && return 0
    done
    # colourNNN / colorNNN, 0..255.
    case "$t" in
        [Cc][Oo][Ll][Oo][Uu][Rr][0-9]|[Cc][Oo][Ll][Oo][Uu][Rr][0-9][0-9]|[Cc][Oo][Ll][Oo][Uu][Rr][0-9][0-9][0-9])
            local num="${t#colou}" ; num="${num#colo}" ; num="${num#colour}" ; num="${num#color}"
            # strip any leading non-digit noise already excluded by case
            case "$num" in ''|*[!0-9]*) return 1 ;; esac
            [ "$num" -ge 0 ] 2>/dev/null && [ "$num" -le 255 ] 2>/dev/null && return 0
            return 1
            ;;
        [Cc][Oo][Ll][Oo][Rr][0-9]|[Cc][Oo][Ll][Oo][Rr][0-9][0-9]|[Cc][Oo][Ll][Oo][Rr][0-9][0-9][0-9])
            local num="${t#color}"
            case "$num" in ''|*[!0-9]*) return 1 ;; esac
            [ "$num" -ge 0 ] 2>/dev/null && [ "$num" -le 255 ] 2>/dev/null && return 0
            return 1
            ;;
    esac
    # #RGB or #RRGGBB hex.
    case "$t" in
        \#[0-9Aa-Ff][0-9Aa-Ff][0-9Aa-Ff]) return 0 ;;
        \#[0-9Aa-Ff][0-9Aa-Ff][0-9Aa-Ff][0-9Aa-Ff][0-9Aa-Ff][0-9Aa-Ff]) return 0 ;;
    esac
    return 1
}

- Step 4: Run test to verify it passes + parse-check

Run: cd /Volumes/T7/Projects/tmux && sh -n scripts/tmx-color-lib.sh && bash scripts/tests/64_session_color_parse_unit.sh Expected: PASS=26 FAIL=0 (all table rows + parity), exit 0.

- Step 5: Commit

cd /Volumes/T7/Projects/tmux
git add scripts/tmx-color-lib.sh scripts/tests/64_session_color_parse_unit.sh
bash commit_all.sh "feat(tmx §102): tmx-color-lib.sh pure helpers (_parse_session_value/_color_valid) + unit test 64

Co-Authored-By: Claude Opus 4.8 (1M context) <noreply@anthropic.com>"

## Task 6: Bash wrapper — _resolve_color + _apply_color + wiring

Files:

- Modify: scripts/tmx.template

Interfaces:

- Consumes: _parse_session_value, _color_valid (Task 5); tmx-state-bin set-color/get-color (Tasks 3–4).

- Produces: wrapper resolves EFFECTIVE_COLOR and applies it via _apply_color, falling back to _apply_host_color when empty.

- Step 1: Source the lib + add helpers

Near the top of scripts/tmx.template, after the TMX_DIR=… line (around line 37), add:

# Pure color helpers (sourced so they are unit-testable in isolation).
if [ -f "$TMX_DIR/tmx-color-lib.sh" ]; then
    # shellcheck disable=SC1091
    . "$TMX_DIR/tmx-color-lib.sh"
fi

Just above the _apply_host_color definition (around line 132), add two new helpers:

# Resolve the effective color for a session.
# Args: <name> <inline_candidate>
# - if inline candidate non-empty: validate; on invalid, return code 5
#   (caller fails-fast, no session created); on valid, best-effort persist
#   via tmx-state-bin (non-fatal) and print it.
# - else: read persisted color (non-fatal if state binary absent); print it.
# - else: print nothing (caller falls back to hostname color).
# Non-fatal posture preserves the wrapper's "tmx-never-breaks" invariant.
_resolve_color() {
    local name="$1" cand="${2-}"
    if [ -n "$cand" ]; then
        if ! _color_valid "$cand"; then
            printf 'tmx: invalid color %q (use a tmux name, colour0-255, or #hex)\n' "$cand" >&2
            return 5
        fi
        if [ -x "$TMX_DIR/tmx-state-bin" ]; then
            "$TMX_DIR/tmx-state-bin" set-color "$name" "$cand" >/dev/null 2>&1 || true
        fi
        printf '%s' "$cand"
        return 0
    fi
    if [ -x "$TMX_DIR/tmx-state-bin" ]; then
        "$TMX_DIR/tmx-state-bin" get-color "$name" 2>/dev/null || true
    fi
    return 0
}

# Apply an explicit color to the 4 "green" surfaces (mirrors _apply_host_color
# minus the hostname derivation). Best-effort + silent on failure.
_apply_color() {
    local sock_label="$1" color="$2"
    "$TMUX_BIN" -L "$sock_label" set -g status-style              "bg=$color" 2>/dev/null || true
    "$TMUX_BIN" -L "$sock_label" set -g pane-active-border-style  "fg=$color" 2>/dev/null || true
    "$TMUX_BIN" -L "$sock_label" set -g clock-mode-colour         "$color"    2>/dev/null || true
    "$TMUX_BIN" -L "$sock_LABEL" set -g window-status-current-style "bg=$color,fg=black" 2>/dev/null || true
}

⚠ Self-review catch (fix the typo before saving): the last line uses $sock_LABEL (uppercase) — that variable doesn't exist. It MUST be $sock_label. Use this corrected line:

"$TMUX_BIN" -L "$sock_label" set -g window-status-current-style "bg=$color,fg=black" 2>/dev/null || true

- Step 2: Wire _parse_session_value into NAME resolution

In scripts/tmx.template, replace this block (around lines 244–251):

NAME=""
[ -n "$SESSION_ARG" ] && NAME="$SESSION_ARG"
[ -z "$NAME" ] && [ -n "$TARGET_ARG" ] && NAME="$TARGET_ARG"
[ -z "$NAME" ] && NAME="default"

SAFE_NAME=$(_sanitise "$NAME")
SOCK_LABEL="${TMX_SOCK_PREFIX}${SAFE_NAME}"

with:

RAW_NAME=""
[ -n "$SESSION_ARG" ] && RAW_NAME="$SESSION_ARG"
[ -z "$RAW_NAME" ] && [ -n "$TARGET_ARG" ] && RAW_NAME="$TARGET_ARG"
[ -z "$RAW_NAME" ] && RAW_NAME="default"

# §102 per-session color: split "name:color[:ignored]" on unescaped ':'.
if command -v _parse_session_value >/dev/null 2>&1; then
    _parse_session_value "$RAW_NAME"
else
    PARSED_NAME="$RAW_NAME"; PARSED_COLOR=""
fi
NAME=$(_sanitise "$PARSED_NAME")
# Resolve effective color (inline > persisted > "" → hostname fallback).
# Invalid inline color → exit 5 BEFORE any socket/scope/session is created.
EFFECTIVE_COLOR=""
if command -v _resolve_color >/dev/null 2>&1; then
    EFFECTIVE_COLOR=$(_resolve_color "$NAME" "$PARSED_COLOR") || rc=$?
    rc=${rc:-0}
    if [ "${rc}" -eq 5 ]; then
        exit 5
    fi
fi

SAFE_NAME="$NAME"
SOCK_LABEL="${TMX_SOCK_PREFIX}${SAFE_NAME}"

- Step 3: Apply the color in the new branch

In the new|new-session|start-server|"" case, replace the line _apply_host_color "$SOCK_LABEL" (around line 408) with:

if [ -n "$EFFECTIVE_COLOR" ]; then
            _apply_color "$SOCK_LABEL" "$EFFECTIVE_COLOR"
        else
            _apply_host_color "$SOCK_LABEL"
        fi

- Step 4: Re-apply on attach

In the attach|attach-session|a case, after the existing source-file reload (around line 467), add before the exec:

if [ -n "${EFFECTIVE_COLOR:-}" ]; then
            _apply_color "$SOCK_LABEL" "$EFFECTIVE_COLOR"
        fi

- Step 5: Parse-check + regenerate the wrapper

Run:

cd /Volumes/T7/Projects/tmux
bash -n scripts/tmx.template
sh -n scripts/tmux.conf.template
# Regenerate the gitignored dispatcher so the live wrapper carries the change.
TMX_FORCE_REGEN=1 bash scripts/setup.sh --build-only 2>&1 | tail -5

Expected: bash -n/sh -n silent (no errors); setup regenerates scripts/tmx.

- Step 6: Commit

cd /Volumes/T7/Projects/tmux
git add scripts/tmx.template
bash commit_all.sh "feat(tmx §102): _resolve_color/_apply_color + name:color wiring in new/attach branches

Co-Authored-By: Claude Opus 4.8 (1M context) <noreply@anthropic.com>"

## Task 7: Runtime operator-path test suite (test 63)

Files:

- Create: scripts/tests/63_session_color.sh

Interfaces:

- Consumes: built $WRAPPER, $TMUX_BIN, $TMX_DIR/tmx-state-bin, scripts/tmx-color-lib.sh. Drives the real operator path.

- Step 1: Write the test

Create scripts/tests/63_session_color.sh (mirror the structure of test 17 — operator-path + captured-evidence + cleanup trap):

#!/usr/bin/env bash
# Test 63 — per-session color (operator-path, anti-bluff).
#
# §102: drives the SAME entry point an end user invokes — `tmx new -s …`.
# §11.4.2/§11.4.5: every PASS reads LIVE server state via show-options
# (status-style / pane-active-border-style / clock-mode-colour /
# window-status-current-style), never an exit code alone.
# Covers spec §9 table T1..T8.
set -uo pipefail

REPO_ROOT="$(cd "$(dirname "$0")/../.." && pwd)"
WRAPPER="${WRAPPER:-$REPO_ROOT/scripts/tmx}"
HOST_OS="$(uname -s)"
case "$HOST_OS" in
    Darwin) TMUX_BIN_DEFAULT="$REPO_ROOT/tmux/build-darwin/bin/tmux" ;;
    *)      TMUX_BIN_DEFAULT="$REPO_ROOT/tmux/build/bin/tmux" ;;
esac
TMUX_BIN="${TMUX_BIN:-$TMUX_BIN_DEFAULT}"
STATE_BIN="$REPO_ROOT/scripts/tmx-state-bin"

echo "── Test 63: per-session color (operator-path) ──"
PASS=0; FAIL=0; SKIP=0
_pass() { echo "PASS: $*"; PASS=$((PASS+1)); }
_fail() { echo "FAIL: $*"; FAIL=$((FAIL+1)); }
_skip() { echo "SKIP: $*"; SKIP=$((SKIP+1)); }

if [ ! -x "$TMUX_BIN" ]; then _skip "tmux binary not built"; echo "PASS=$PASS FAIL=$FAIL SKIP=$SKIP"; exit 0; fi
if [ ! -x "$STATE_BIN" ];  then _skip "tmx-state-bin not built"; echo "PASS=$PASS FAIL=$FAIL SKIP=$SKIP"; exit 0; fi

# Isolated state file per run so persisted-color tests don't leak.
export TMX_STATE_FILE="/tmp/tmx_t63_state.$$"
trap 'rm -f "$TMX_STATE_FILE"; for s in "${CLEAN[@]}"; do "$WRAPPER" kill-session -t "$s" 2>/dev/null || true; "$TMUX_BIN" -L "tmx-$s" kill-server 2>/dev/null || true; done' EXIT
CLEAN=()

# Helper: read a live global option value from a session's server.
_get_opt() { "$TMUX_BIN" -L "tmx-$1" show-options -gv "$2" 2>/dev/null; }

# T1: name:color (named) → status-style bg=red
N="t63w1"; CLEAN+=("$N")
TMX_HOSTNAME= "$WRAPPER" new -s "$N:red" -d >/dev/null 2>&1
[ "$(_get_opt "$N" status-style)" = "bg=red" ] && _pass "T1 name:red → bg=red" || _fail "T1 status-style='$(_get_opt "$N" status-style)'"

# T2: name:#hex → status-style bg=#3b82f6
N="t63w2"; CLEAN+=("$N")
TMX_HOSTNAME= "$WRAPPER" new -s "$N:#3b82f6" -d >/dev/null 2>&1
[ "$(_get_opt "$N" status-style)" = "bg=#3b82f6" ] && _pass "T2 name:#hex → bg=#3b82f6" || _fail "T2 status-style='$(_get_opt "$N" status-style)'"

# T3: all 4 surfaces reflect the color
N="t63w3"; CLEAN+=("$N")
TMX_HOSTNAME= "$WRAPPER" new -s "$N:blue" -d >/dev/null 2>&1
ok=1
[ "$(_get_opt "$N" status-style)"             = "bg=blue" ] || ok=0
[ "$(_get_opt "$N" pane-active-border-style)" = "fg=blue" ] || ok=0
[ "$(_get_opt "$N" clock-mode-colour)"        = "blue" ]    || ok=0
# window-status-current-style is bg=blue,fg=black
case "$(_get_opt "$N" window-status-current-style)" in bg=blue,fg=black) ;; *) ok=0;; esac
[ "$ok" = 1 ] && _pass "T3 all-4-surfaces blue" || _fail "T3 surfaces mismatch"

# T4: persistence — set, kill, bare re-run reuses color
N="t63w4"; CLEAN+=("$N")
TMX_HOSTNAME= "$WRAPPER" new -s "$N:magenta" -d >/dev/null 2>&1
"$WRAPPER" kill-session -t "$N" 2>/dev/null || true
"$TMUX_BIN" -L "tmx-$N" kill-server 2>/dev/null || true
TMX_HOSTNAME= "$WRAPPER" new -s "$N" -d >/dev/null 2>&1   # BARE name
[ "$(_get_opt "$N" status-style)" = "bg=magenta" ] && _pass "T4 persisted color wins on bare re-run" || _fail "T4 status-style='$(_get_opt "$N" status-style)'"

# T5: invalid color → non-zero exit AND no socket created
N="t63w5"
if TMX_HOSTNAME= "$WRAPPER" new -s "$N:notacolor" -d >/dev/null 2>&1; then
    _fail "T5 invalid color accepted"
else
    if "$TMUX_BIN" -L "tmx-$N" ls >/dev/null 2>&1; then
        _fail "T5 invalid color created a server anyway"; CLEAN+=("$N")
    else
        _pass "T5 invalid color rejected, no server created"
    fi
fi

# T6: escaped ':' in name → sanitised name, color applied
N="t63w6"; SAFE="t63w6"   # 'a\:b' sanitises to a_b; use a value whose safe form we know
RAW='t63w6\:x:cyan'       # name field "t63w6:x" → _sanitise → "t63w6_x"
SAFE="t63w6_x"; CLEAN+=("$SAFE")
TMX_HOSTNAME= "$WRAPPER" new -s "$RAW" -d >/dev/null 2>&1
[ "$(_get_opt "$SAFE" status-style)" = "bg=cyan" ] && _pass "T6 escaped colon → $SAFE bg=cyan" || _fail "T6 status-style='$(_get_opt "$SAFE" status-style)'"

# T7: extra fields ignored
N="t63w7"; CLEAN+=("$N")
TMX_HOSTNAME= "$WRAPPER" new -s "$N:green:x:y" -d >/dev/null 2>&1
[ "$(_get_opt "$N" status-style)" = "bg=green" ] && _pass "T7 extra fields ignored → bg=green" || _fail "T7 status-style='$(_get_opt "$N" status-style)'"

# T8: hostname fallback for a fresh name (no persisted color) — status-style
# equals what hostname_color.sh would produce. We assert it is NOT empty and
# is a bg= token (the fallback path is intact).
N="t63w8"; CLEAN+=("$N")
TMX_HOSTNAME=fallbackhost "$WRAPPER" new -s "$N" -d >/dev/null 2>&1
ss="$(_get_opt "$N" status-style)"
case "$ss" in bg=*) _pass "T8 hostname fallback → $ss" ;; *) _fail "T8 fallback status-style='$ss'" ;; esac

echo "── Test 63 result: PASS=$PASS FAIL=$FAIL SKIP=$SKIP ──"
[ "$FAIL" -eq 0 ]

⚠ Note for the implementer: T6's escaped-colon example must match _sanitise's actual output — _sanitise maps : → _, so the raw t63w6\:x produces name t63w6:x → sanitised t63w6_x. Verify by running _sanitise mentally / in a scratch shell before finalising the assertion. If the sanitised form differs, fix the SAFE= value, not the lib.

- Step 2: Run the test

Run: cd /Volumes/T7/Projects/tmux && bash scripts/tests/63_session_color.sh Expected: PASS=8 FAIL=0 SKIP=0, exit 0.

- Step 3: Determinism check (§11.4.50)

Run the test 3× and confirm identical PASS counts + identical readback values:

for i in 1 2 3; do bash scripts/tests/63_session_color.sh 2>&1 | tail -1; done

Expected: three identical PASS=8 FAIL=0 lines.

- Step 4: Commit

cd /Volumes/T7/Projects/tmux
git add scripts/tests/63_session_color.sh
bash commit_all.sh "test(§102): 63_session_color runtime operator-path suite (T1..T8, captured-evidence)

Co-Authored-By: Claude Opus 4.8 (1M context) <noreply@anthropic.com>"

## Task 8: Paired §1.1 mutations (M23 + M24) + pre-build gate

Files:

- Modify: scripts/tests/meta_test_false_positive_proof.sh

Interfaces:

- Produces: M23 (strip _apply_color → test 63 FAILs) + M24 (break set-color persistence → T4 FAILs), proving the tests catch the defect class.

- Step 1: Add M23 + M24 to the meta-test harness

In scripts/tests/meta_test_false_positive_proof.sh, after the last existing run_mutation … block, add (following the exact run_mutation <desc> <target_rel> <mutate_cmd> <revert_cmd> <test_rel> signature already used in the file):

# ── M23: strip _apply_color from the wrapper → color tests FAIL ──────
run_mutation \
    "M23: _apply_color stripped from wrapper" \
    "scripts/tmx.template" \
    "sed -i.tmp '_/^_apply_color()/,/^}/d/' scripts/tmx.template" \
    "mv scripts/tmx.template.tmp scripts/tmx.template" \
    "scripts/tests/63_session_color.sh" \
    "FAIL"

# ── M24: break set-color persistence → T4 (persisted color) FAILs ────
run_mutation \
    "M24: set-color disabled in state binary" \
    "scripts/tmx-state/main.go" \
    "sed -i.tmp 's/func cmdSetColor/func cmdSetColor_DISABLED/' scripts/tmx-state/main.go" \
    "mv scripts/tmx-state/main.go.tmp scripts/tmx-state/main.go" \
    "scripts/tests/63_session_color.sh" \
    "FAIL"

Note for the implementer: run_mutation reverts via the revert cmd after asserting. For M24 the mutation renames the Go function, which causes a build failure (the dispatch case references cmdSetColor) — that build failure is itself the "test caught it" signal. Confirm against the harness's expect_fail_regex handling; if a build break doesn't match the FAIL regex cleanly, switch M24's mutate to instead make cmdSetColor return 1 immediately (persistence silently no-ops → T4 FAILs at runtime). Pick whichever the harness's exit-code path already rewards, and record the choice in the commit message (§11.4.6 no-guessing).

- Step 2: Run the meta-test harness

Run: cd /Volumes/T7/Projects/tmux && bash scripts/tests/meta_test_false_positive_proof.sh 2>&1 | grep -E 'M23|M24|Summary' Expected: M23 … CAUGHT and M24 … CAUGHT, and after revert the base tests PASS again.

- Step 3: Commit

cd /Volumes/T7/Projects/tmux
git add scripts/tests/meta_test_false_positive_proof.sh
bash commit_all.sh "test(§1.1): M23/M24 paired mutations for session-color (prove tests catch the defect)

Co-Authored-By: Claude Opus 4.8 (1M context) <noreply@anthropic.com>"

## Task 9: HelixQA Challenge + registration in run_all

Files:

- Modify: scripts/challenges/tmux.yaml

- Verify: scripts/tests/run_all.sh auto-discovers [0-9][0-9]_*.sh (it does — no edit needed; just confirm).

- Step 1: Add the Challenge

Append to scripts/challenges/tmux.yaml (next id after the existing max — find it via grep id: scripts/challenges/tmux.yaml | tail):

- id: TMUX-CH-XX            # replace XX with the next free number
    title: per-session color via name:color
    description: |
      tmx new -s NAME:COLOR creates a session whose status bar, active-pane
      border, clock, and current-window marker ALL render in COLOR (validated:
      tmux name / colour0-255 / #hex); the color persists and is re-used on a
      bare-name re-run; an invalid color is rejected with no session created.
    test_script: scripts/tests/63_session_color.sh
    pass_condition: |
      test 63 prints "PASS=8 FAIL=0" AND a live show-options readback of
      status-style equals bg=<chosen color> for a colored session.
    evidence: show-options readback transcript
    severity: blocker

- Step 2: Confirm run_all picks up tests 63 + 64

Run: cd /Volumes/T7/Projects/tmux && grep -n '[0-9][0-9]_\*' scripts/tests/run_all.sh Expected: a glob loop that will auto-include 63_*.sh and 64_*.sh (no edit). If run_all maintains an explicit list instead, add both filenames there.

- Step 3: Commit

cd /Volumes/T7/Projects/tmux
git add scripts/challenges/tmux.yaml
bash commit_all.sh "challenge(§11.4.27): TMUX-CH-XX per-session color (captured-evidence)

Co-Authored-By: Claude Opus 4.8 (1M context) <noreply@anthropic.com>"

## Task 10: Docs + VERSION + CHANGELOG + release tag

Files:

- Modify: docs/guide/README.md, CLAUDE.md, Fixed.md, Issues.md, CHANGELOG.md, VERSION

- Step 1: User guide subsection

In docs/guide/README.md, add a "Per-session color" subsection (after the session-management section) with the operator-path examples + the escape rule + the precedence rule (inline > persisted > hostname > green). Match the doc's existing tone.

- Step 2: CLAUDE.md commands note

In CLAUDE.md, extend the tmx {new|attach|ls|kill} row note (or add a one-liner) noting the -s value may be name:color[:ignored].

- Step 3: Tracker migration (Issues → Fixed)

Open then close a new ATM-NNN item in the same commit: add to Issues.md with Status Ready for testing, then migrate to Fixed.md with closure status per type (Fixed (→ Fixed.md) for Bug / Implemented (→ Fixed.md) for Feature) citing commit SHAs + the test-63 captured-evidence path. (Follow the repo's assign_atm_ticket_ids.sh for the id.)

- Step 4: CHANGELOG + VERSION bump

Bump VERSION (version= + versionCode= together). Add a CHANGELOG.md entry: "Per-session color via tmx new -s name:color; persisted; #hex + tmux names; 4 surfaces; tmx-state v1.1.0 schema 2."

- Step 5: Regenerate all doc exports (§11.4.65)

Run: cd /Volumes/T7/Projects/tmux && bash scripts/testing/sync_all_markdown_exports.sh 2>&1 | tail -5 Expected: every touched .md gets fresh .html/.pdf (and .docx where applicable) siblings.

- Step 6: Full-suite retest (§11.4.40) before tag

Run: cd /Volumes/T7/Projects/tmux && nohup bash scripts/tests/run_all.sh > /tmp/tmx_runall_color.log 2>&1 & then poll the log until the summary appears. Expected: all tests GREEN (existing + 63 + 64). Any FAIL → §11.4.4 STOP + systematic-debug.

- Step 7: Commit + tag

cd /Volumes/T7/Projects/tmux
git add docs/guide/README.md CLAUDE.md Fixed.md Issues.md CHANGELOG.md VERSION \
        $(find docs -name '*.html' -newer VERSION 2>/dev/null) \
        $(find docs -name '*.pdf'  -newer VERSION 2>/dev/null)
bash commit_all.sh "release: per-session color (name:color[:params]) — docs + VERSION + changelog + ATM-NNN

Co-Authored-By: Claude Opus 4.8 (1M context) <noreply@anthropic.com>"
# Tag prefixed per §11.4.151 (prefix from HELIX_RELEASE_PREFIX or lowercased root dir).
PREFIX="${HELIX_RELEASE_PREFIX:-tmux}"
git tag "${PREFIX}-<version>"   # use the exact version string from VERSION
bash commit_all.sh --sync-push "chore: push tag ${PREFIX}-<version>" 2>/dev/null || git push github main --tags && git push gitlab main --tags

## Self-Review (run after writing; I did, fixes inline)

- Spec coverage: spec §3 units → Tasks 1–6; §4 parsing → Task 5; §5 validation → Tasks 1+5 (cross-checked); §6 Go schema → Tasks 1–4; §7 wrapper → Task 6; §8 error handling → Task 6 (return 5); §9 testing → Tasks 7+8+9; §10 docs → Task 10; §11 parity → no-op (bridge unchanged, asserted in test 63's Darwin path via the same operator invocation); §13 acceptance → Task 10 step 6 full-suite + all earlier tasks. ✓

- Placeholder scan: the only XX/<version> tokens are genuinely runtime-resolved (next free challenge id via grep; version via VERSION file) — flagged inline for the implementer, not stubs. ✓

- Type consistency: _parse_session_value/PARSED_NAME/PARSED_COLOR used identically in Tasks 5+6; _resolve_color/_apply_color/EFFECTIVE_COLOR consistent across Tasks 6+7; Go validColor/CanonColorNames consistent across Tasks 1+2+3; Session.Color consistent across Tasks 2+3. ✓ (One typo $sock_LABEL was caught and corrected inline in Task 6 Step 1.)