# v1.0.4

# Working Plan — v1.0.4 cycle (2026-05-21)

Revision: 1 Last modified: 2026-05-21T00:00:00Z Scope: anti-bluff covenant propagation + CodeGraph (§11.4.78) + audit follow-ups

## §1 Triggering directives

- User mandate (2026-05-21): "create full working plan for tackling all these points completely … all existing tests and Challenges MUST work in anti-bluff manner … must guarantee the quality, the completion and full usability by end users of the product! This MUST BE part of Constitution … its CLAUDE.MD and AGENTS.MD if it is not there already, and to be applied to all Submodules's Constitution, CLAUDE.MD and AGENTS.MD as well … Pay attention that we now use and incorporate fully the HelixConstitution submodule responsible for root definitions."

- User mandate (2026-05-21, follow-up): "Incorporate / install codegraph into the our project … installed for Claude Code, OpenCode, Kimi CLI, Crush, Qwen Code … create comprehensive tests to validate and verify with anti-bluff approach that codegraph is working completely as expected!"

- My honest audit (2026-05-21): M4/M5 paired-mutations use raw GNU sed -i (silently SKIP on Darwin); tmx kill shorthand in README/AGENTS table doesn't resolve (must say kill-session).

## §2 Constitutional authority

- §11.4 end-user-quality covenant (verbatim user mandate 2026-04-28)

- §11.4.2 recorded-evidence requirement

- §11.4.4 / §103 four-layer test coverage

- §11.4.10 credentials-handling mandate (codegraph secret exclusions)

- §11.4.20 / §11.4.70 subagent-driven by default

- §11.4.26 constitution-submodule update workflow (fetch first — done)

- §11.4.30 .gitignore + no-versioned-build-artifacts (codegraph DB)

- §11.4.32 post-constitution-pull validation sweep

- §11.4.65 universal Markdown export (HTML+PDF siblings)

- §11.4.71 pre-push fetch + investigate + integrate

- §11.4.74 submodule-catalogue-first discovery

- §11.4.77 regeneration-mechanism-required (codegraph DB)

- §11.4.78 CodeGraph code-intelligence mandate

- §102 / §11.4.7 operator-path test coverage

- §12.10 continuation-document maintenance

## §3 Audit state (captured this session)

### §3.1 Verbatim user-mandate (2026-04-28) presence

| File | Hits | Decision |
| --- | --- | --- |
| Project Constitution.md | 1 | ✓ keep |
| Project CLAUDE.md | 0 | insert verbatim block |
| Project AGENTS.md | 0 | insert verbatim block |
| Project QWEN.md | 0 | insert verbatim block |
| constitution/Constitution.md | 1 | ✓ upstream |
| constitution/CLAUDE.md | 1 | ✓ upstream |
| constitution/AGENTS.md | 1 | ✓ upstream |
| constitution/QWEN.md | 0 | upstream gap — separate PR to HelixConstitution out of scope here; note it |
| Containers/CONSTITUTION.md (same inode as Constitution.md) | 2 | ✓ |
| Containers/CLAUDE.md | 3 | ✓ |
| Containers/AGENTS.md | 3 | ✓ |
| Containers/QWEN.md | missing | out-of-scope — Containers is owned but separate cycle |

The four ✗-gap rows in the project layer are the work for this cycle. The upstream constitution/QWEN.md gap and the Containers/QWEN.md gap are honest-noted but deferred to their own commit cycles (different submodule ownership boundaries, per §11.4.26 step 4 — those need their own fetch+pull+commit+push in their own repos).

### §3.2 CodeGraph (§11.4.78) state

- CodeGraph CLI already installed (/opt/homebrew/opt/node@25/bin/codegraph, v0.6.8).

- .codegraph/ not yet present in the repo — needs codegraph init + codegraph index.

- MCP wiring state per agent:

| Agent | Config path | Exists? | Needs |
| --- | --- | --- | --- |
| Claude Code (project-scoped) | .mcp.json | ✗ | create with codegraph entry |
| OpenCode | ~/.config/opencode/opencode.json | ✓ | add codegraph entry |
| Kimi CLI | ~/.kimi/mcp.json | ✓ | add codegraph entry |
| Crush | .crush.json | ✗ | create with codegraph entry |
| Qwen Code | .qwen/settings.json | ✗ | create with codegraph entry |

### §3.3 Audit follow-ups (from "what's left unfinished")

| ID | Issue | Severity |
| --- | --- | --- |
| AUDIT-1 | M4/M5 use raw sed -i (GNU-only) → SKIP on Darwin | Minor (gap, not failure) |
| AUDIT-2 | tmx kill -t NAME ambiguous (README claims it works) | Minor doc/UX bug |
| AUDIT-3 | CONTINUATION.md §4 self-referential placeholder SHA stale | Cosmetic |

## §4 Phased implementation

Each phase ends with a captured-evidence checkpoint per §11.4.2; each non-trivial code path lands all four §103 layers (static gate / runtime test / challenge / paired mutation).

### Phase 1 — Anti-bluff covenant propagation (project layer)

- 1.1 Insert verbatim user-mandate (2026-04-28) + §11.4 covenant summary into project CLAUDE.md (in a clearly-labeled ## MANDATORY ANTI-BLUFF COVENANT (verbatim from upstream §11.4) section, BELOW the existing inheritance pointer so it doesn't break the @import semantics).

- 1.2 Same into project AGENTS.md.

- 1.3 Same into project QWEN.md.

- 1.4 Add scripts/tests/19_anti_bluff_covenant_propagation.sh (operator-path: greps each governance file for the literal quote; FAILs if any file lacks it).

- 1.5 Static gate in verify.sh: pre-suite check that all four governance files carry the literal anchor We had been in position that all tests do execute with success.

- 1.6 Challenge TMUX-CH-19 in scripts/challenges/tmux.yaml.

- 1.7 Paired mutation M15: strip the literal from a TEMP COPY of CLAUDE.md, run test 19, assert FAIL; restore, assert PASS.

- Evidence: test 19 + verify.sh layer-1 + meta-test M15.

### Phase 2 — CodeGraph install + initialisation (§11.4.78)

- 2.1 codegraph init from repo root — produces .codegraph/config.json.

- 2.2 Edit .codegraph/config.json exclude list to add (per §11.4.10):

  - constitution/ (other-owned submodule)

  - Containers/ (other-owned submodule)

  - tmux/ (upstream third-party submodule)

  - .env*, *.env, *.pem, *.key, *.crt, id_rsa*, id_ed25519*, secrets/, .netrc

  - tmux/build*/, out/, .codegraph/codegraph.db*

- 2.3 Add .codegraph/codegraph.db (and .codegraph/codegraph.db-*) to project .gitignore. .codegraph/config.json stays tracked.

- 2.4 Document the regeneration mechanism per §11.4.77 at .gitignore-meta/codegraph-db.yaml: pattern, mechanism-type=regenerate, script-path=scripts/codegraph_reindex.sh, expected-disk-usage, vendor-url, requires-network=false, requires-credentials=false.

- 2.5 scripts/codegraph_reindex.sh — idempotent script that runs codegraph index and writes the stamp file .gitignore-meta/.regenerated/codegraph-db.ok.

- 2.6 Wire into scripts/setup.sh as a post-build step so a fresh clone gets a usable index.

- Evidence: .codegraph/codegraph.db materialised, node count non-zero captured via codegraph status.

### Phase 3 — Multi-agent MCP wiring

For each of the 5 agents listed in §11.4.78:

- 3.1 Claude Code — create project-scoped .mcp.json:

- {
  "mcpServers": {
    "codegraph": {
      "type": "stdio",
      "command": "codegraph",
      "args": ["serve", "--mcp"],
      "env": {}
    }
  }
}

- 3.2 OpenCode — read ~/.config/opencode/opencode.json, merge a codegraph entry under mcp.servers, write back atomically.

- 3.3 Kimi CLI — read ~/.kimi/mcp.json, merge a codegraph entry, write back atomically.

- 3.4 Crush — create .crush.json with the codegraph MCP server.

- 3.5 Qwen Code — create .qwen/settings.json with the codegraph MCP server.

- Every config references the bare codegraph command on PATH; no hardcoded host paths (so configs are portable across machines).

### Phase 4 — Anti-bluff CodeGraph verification suite (§11.4.78)

The mandate REQUIRES an unforgeable challenge — a fact obtainable only by calling a CodeGraph MCP tool, so an agent answering from file-reading cannot produce a false PASS.

- 4.1 scripts/tests/20_codegraph_installed.sh — verifies codegraph on PATH, version ≥ 0.6.0, .codegraph/config.json present, secret exclusions present.

- 4.2 scripts/tests/21_codegraph_index_present.sh — verifies .codegraph/codegraph.db exists, runs codegraph status (or equivalent CLI), captures node count > 0 as positive runtime evidence.

- 4.3 scripts/tests/22_codegraph_mcp_wired.sh — verifies each of the 5 agent configs references codegraph MCP server. Operator-path: parses each config JSON; SKIPs the config-path check for agents whose binary isn't installed on this host (and records WHY per §11.4.3).

- 4.4 Unforgeable-challenge per §11.4.78: end-to-end test that drives Claude Code (or the available CLI agent) with a prompt asking for a CodeGraph-only fact. Per §11.4.3 if no agent CLI is available on this host the test SKIPs with documented reason (AUTONOMOUS_DESIGNED per §11.4.52 — falls in the "agent that genuinely cannot be driven end-to-end" carve-out the mandate enumerates).

- 4.5 Challenges TMUX-CH-20, TMUX-CH-21, TMUX-CH-22 in yaml.

- 4.6 Paired mutations (3): M16 strips secret exclusion from config.json; M17 removes codegraph entry from .mcp.json; M18 deletes .codegraph/codegraph.db stamp.

- Evidence: every test runs, every mutation caught.

### Phase 5 — AUDIT-1: M4/M5 portability fix

- 5.1 Replace inline sed -i 's|…|…|' "$target_abs" in M4/M5 with a call to the portable inplace_sed helper already added in A17.

- 5.2 Re-run meta-test on Darwin; expect SKIP count 6 → 4 (M7-M10 remain SKIP — they need scripts/tmx-vm which is the Linux-in-VM wrapper, not present on Darwin host — that's correct §11.4.3 topology dispatch).

- Evidence: before/after meta-test transcript showing SKIP count drop.

### Phase 6 — AUDIT-2: tmx kill shorthand fix

- 6.1 Wrapper: detect tmx kill <args> (bare verb) and translate to tmx kill-session <args>. Don't break tmx kill-pane / kill-server / kill-window — only intercept the bare unambiguous kill verb.

- 6.2 Update README + AGENTS commands table — still lists tmx kill as the friendly verb, now actually works.

- 6.3 Test 23 scripts/tests/23_tmx_kill_shorthand.sh — creates a session, kills via tmx kill -t NAME, asserts session removed. Operator-path per §102.

- 6.4 Paired mutation M19: remove the shorthand translation, assert test 23 FAILs.

- Evidence: test 23 captures session before/after.

### Phase 7 — Documentation + sync (per §11.4.65 + §12.10)

- 7.1 docs/codegraph/README.md — Overview / Prerequisites / Install / Init / MCP wiring per agent / Anti-bluff verification / Troubleshooting.

  - HTML + PDF siblings per §11.4.65.

- 7.2 Fixed.md: A18 (CodeGraph integration), A19 (anti-bluff covenant propagation), A20 (M4/M5 portability), A21 (tmx kill shorthand).

- 7.3 CHANGELOG.md: [v1.0.4] block.

- 7.4 VERSION: bump to 1.0.4 / versionCode=5.

- 7.5 CONTINUATION.md §3.10 (this cycle); §1 snapshot table refresh.

- 7.6 Issues.md: zero open items confirmed; record the upstream gap (constitution/QWEN.md + Containers/QWEN.md missing the covenant) as a NEW E1 entry blocking on separate-submodule cycles.

### Phase 8 — §11.4.71 pre-push + §11.4.32 post-pull sweep + commit + push

- 8.1 git fetch --all --prune --tags parent + every owned submodule (re-run; integration already done at start of this cycle).

- 8.2 Re-run full verify gate fresh (per §11.4 Iron Law).

- 8.3 Re-run meta-test fresh (expect 21 caught / 0 escaped / 4 skipped — 18 prior + 3 new from Phase 4 mutations, minus M4/M5 portability fix dropping their SKIP).

- 8.4 Re-run e2e test fresh.

- 8.5 commit_all.sh "<v1.0.4 message>" → push to github + gitlab.

- Evidence: full transcript triple captured this session.

## §5 Risk register

| Risk | Mitigation |
| --- | --- |
| codegraph init discovers project-specific config schema → first-class fields differ from what §11.4.78 mandates | Read actual generated config first; adapt secret-exclusion list to schema |
| MCP config formats differ per agent | Each agent's docs consulted before wiring; configs validated by parsing JSON post-write |
| .codegraph/codegraph.db could be very large (multi-MB) | Honest size capture in .gitignore-meta/codegraph-db.yaml; gitignored |
| End-to-end MCP test requires running an agent CLI in non-interactive mode | Per §11.4.78 carve-out, document SKIP for agents that cannot be driven (with reason); the helper-presence + parse-validation gates are still mechanical |
| Editing constitution/ submodule out of scope (§11.4.26 step 1+) | Upstream gaps logged as separate work items; this cycle touches consumer side only |

## §6 Out-of-scope (logged, not done this cycle)

- Upstream constitution/QWEN.md add covenant — needs separate PR to HelixDevelopment/HelixConstitution.

- Containers/QWEN.md create + populate — needs separate PR to vasic-digital/Containers.

- Linux-host SKIPs (M7-M10 + tests 08, 09, 12, 13, 14) — they require Linux+cgroup-v2+systemd; no Darwin path exists.

- XNU memory-cap gap — kernel-level, not addressable.

## §7 Approval gate

Plan covers four cycle goals:

- (Mandate) anti-bluff covenant verbatim in every consumer governance file.

- (Mandate) CodeGraph installed + wired for all 5 agents + verified anti-bluff.

- (Audit) M4/M5 portability + tmx kill shorthand.

- (Discipline) §103 four-layer coverage on every new behaviour, §11.4.65 doc sync, §11.4.71 pre-push, §12.10 CONTINUATION, commit via commit_all.sh.

Estimated commits: 1 (everything in one v1.0.4 cycle commit per §11.4.42 iteration discipline). Approve to proceed with execution.