# v1.0.5

# Working Plan — v1.0.5 cycle (2026-05-21)

Revision: 1 Last modified: 2026-05-21T06:00:00Z Scope: every Linux-only gate gains a macOS-equivalent implementation per the user mandate 2026-05-21. Tests dispatch on uname -s and execute the platform-correct invariant. §11.4.6: where XNU genuinely cannot enforce the Linux primitive, the test SKIPs with verbatim kernel-citation evidence AND a sibling test exercises what XNU CAN enforce.

## §1 Triggering directive (verbatim, 2026-05-21)

"Any Linux-only blocker / issue we have MUST BE created macOS and other supported platforms equivalent! So, depending on platform proper implementation will be used for particular OS! EVERYTHING MUST BE PROPERLY EXTENDED AND UPDATED!"

## §2 Platform-equivalence matrix

| Linux primitive | macOS equivalent | Action this cycle |
| --- | --- | --- |
| /proc/<pid>/oom_score_adj (test 08) | macOS has NO OOM killer; rlimit wrapper bounds the session instead (tested by test 15) | Test 08 keeps SKIP-with-kernel-citation on Darwin; verify-only output cites the §5.6 kernel gap doc |
| systemd-run --user --scope (test 09) | scripts/tmx-rlimit-wrapper.sh (POSIX rlimit) | NEW Darwin branch in test 09: prove rlimit wrapper invoked + RLIMIT_CPU + RLIMIT_NPROC applied + server isolated |
| cgroup MemoryMax enforcement (test 12) | XNU does NOT enforce RLIMIT_AS for unprivileged → kernel gap | Test 12 keeps SKIP-with-kernel-citation; NEW test 24 exercises macOS RLIMIT_CPU+SIGXCPU which IS enforced |
| cgroup TasksMax (test 13) | RLIMIT_NPROC (per-user, per-process) | NEW Darwin branch in test 13: spawn processes until RLIMIT_NPROC hit; assert next fork fails |
| 3-scope OOM independence (test 14) | 3 sessions, direct kill of server A, verify B+C servers + sessions survive | NEW Darwin branch in test 14: same operator-path; direct kill -9 instead of OOM |
| M4 strip systemd-run from wrapper | Mutation correctly SKIP-with-topology-reason on Darwin (target unreachable on Darwin code path) | Keep as-is — §11.4.3 honest dispatch |
| M5 strip MemoryMax from wrapper | Same as M4 | Keep as-is |
| M7-M10 target scripts/tmx-vm | DEAD CODE — VM path retired in Fixed.md A4-A8 native dual-OS | RETIRE M7-M10 + replace with Darwin-equivalent mutations against tmx-rlimit-wrapper.sh |
| New Darwin mutations | — | M20 strip ulimit -t from rlimit wrapper → test 15 T5 FAILs (CPU cap not enforced); M21 strip ulimit -u from rlimit wrapper → test 15 T3 FAILs (NPROC not visible) |

## §3 Phased implementation

### Phase 1 — Test 09 Darwin branch

- Add case "$(uname -s)" in Darwin) … esac block that:

  - Spawns 2 sessions via tmx new -s isol1 -d + tmx new -s isol2 -d

  - Reads back ulimit -t (CPU) + ulimit -u (NPROC) inside each session via send-keys/capture-pane

  - Asserts both values match the wrapper's defaults (86400s, 2666 procs derived from host)

  - SIGKILL session-1's tmux server directly; verify session-2's server survives with original PID

  - Captured evidence: ulimit readback per session + ps before/after kill

### Phase 2 — Test 13 Darwin branch

- Spawn a session, then a child shell with low RLIMIT_NPROC (e.g., 64)

- Fork until limit hit; assert fork() returns EAGAIN

- Captured evidence: actual fork count = NPROC - already-running pids (positive evidence per §11.4.5)

### Phase 3 — Test 14 Darwin branch

- 3 sessions A/B/C via tmx new

- Capture each server's PID (tmx-LABEL socket)

- Direct kill server A (SIGKILL)

- Assert B + C servers still running with ORIGINAL PIDs

- Assert tmx ls no longer shows A

### Phase 4 — NEW Test 24 (Darwin CPU-cap enforcement, macOS-only)

- Spawn a session with TMX_CPU_HARD_SEC=5

- Inside the session, run a CPU-bound loop

- Assert process is SIGXCPU'd ≤ 7 seconds (5s soft + epsilon)

- Captured evidence: process exit signal + wall-clock duration

- §11.4.3 dispatch: SKIPs on Linux (test 12 covers Linux memory pressure; Linux CPU cap is via cgroup)

### Phase 5 — Retire M7-M10; add M20 + M21 Darwin rlimit mutations

- M7-M10 explicitly retired with comment block citing native-dual-OS dead-code rationale

- M20: strip ulimit -t line from scripts/tmx-rlimit-wrapper.sh → test 15 T5 FAILs (TMX_CPU_HARD_SEC override no longer visible)

- M21: strip ulimit -u line from scripts/tmx-rlimit-wrapper.sh → test 15 T3 FAILs (TMXLIMITS:cpu=…:nproc= no longer carries nproc)

### Phase 6 — Challenges + docs + CONTINUATION

- TMUX-CH-24 for the new CPU-cap test

- docs/guide/README.md §5.6 — refresh isolation-strength matrix to reflect Darwin-branch test coverage

- docs/plans/v1.0.5.md — this plan

- Fixed.md A22-A26 entries

- CHANGELOG.md v1.0.5 block

- CONTINUATION.md §3.11 + §1 snapshot bump

- VERSION 1.0.5 / 6

### Phase 7 — Verification + commit + push

- Fresh suite + meta-test + e2e

- §11.4.71 fetch + integrate

- commit_all.sh

## §4 Anti-bluff invariants (verbatim user mandate, 2026-05-21)

"all existing tests and Challenges do work in anti-bluff manner — they MUST confirm that all tested codebase really works as expected! We had been in position that all tests do execute with success and all Challenges as well, but in reality the most of the features does not work and can't be used!"

Every Darwin branch added in this cycle MUST:

- Read CONTENT (ulimit values, ps output, fork return codes), not file existence.

- Use the operator path (tmx new -s NAME -d) per §102.

- SKIP-with-reason where macOS genuinely can't (kernel gap), citing the exact rlimit + reproducer per §11.4.6 no-guessing.

- Have a paired §103 layer-4 mutation in the meta-test.

## §5 Out-of-scope (logged for future cycles)

- Linux remote-host runner — to actually exercise the Linux branches of tests 09/13/14 from a Darwin dev host, we'd need a Linux test target. This cycle ensures both branches are CODED correctly; Linux-side validation lands when a Linux CI host is provisioned.

- macOS launchd job-based hard memory cap (would need root) — out of scope per §11.4.10 + §11.4.78 no-sudo philosophy.