# Status

# Workable-items SQLite-SSoT — Status

Revision: 1 Last modified: 2026-05-28T15:30:00Z

## Scope

Project-local Go binary at cmd/workable-items/ implementing the §11.4.93 SQLite-SSoT for workable items in the tmux project. The constitution submodule (constitution/scripts/workable-items/) ships a Phase-2 scaffold (stubs + canonical schema.sql); per the feedback_no_modify_constitution memory rule this project cannot push Phase-3+ code into the submodule and instead carries a drift-checked local implementation. Upstream PR to HelixDevelopment/HelixConstitution is tracked as a follow-up cycle.

## Current state — PWU-C cycle (2026-05-28)

| Item | Status | Evidence |
| --- | --- | --- |
| go.mod + go.sum (modernc.org/sqlite, pure-Go, no CGO) | PASS | go build ./cmd/workable-items succeeds on darwin/arm64 |
| Embedded schema.sql (drift-checked vs constitution 6828ff2) | PASS | cmd/workable-items/schema.sql header line 1 |
| OpenDB + WAL mode + PRAGMA wal_checkpoint(TRUNCATE) on Close | PASS | TestOpenDB_AppliesSchema |
| Subcommand router (sync md-to-db, sync db-to-md, diff, validate, add, close, report) | PASS | workable-items --help lists every subcommand |
| Markdown parser — recognises ### <CAT><N>. <title> — \`` headings | PASS | TestRoundTrip_Issues_GoldenCorpus |
| **Status:** / **Type:** / **Severity:** / **TMX-ID:** body-field extraction | PASS | TestRoundTrip_Idempotent (second sync allocates 0 new TMX-NNN) |
| Generator — re-emits ### <CAT><N>. <title> — \`` byte-stable for golden corpus | PASS | TestRoundTrip_Issues_GoldenCorpus, TestRoundTrip_Fixed_GoldenCorpus |
| Idempotent re-sync (second md-to-db allocates 0 new IDs) | PASS | TestRoundTrip_Idempotent |
| §11.4.91 description clarity floor enforced | PASS | TestValidate_DetectsShortDescription |
| §11.4.33 type-aware closure vocabulary enforced | PASS | TestValidate_DetectsTypeAwareClosureMismatch |
| §11.4.5 + §11.4.69 evidence-required for close | PASS | TestCloseItem_RequiresEvidence |
| Initial real-corpus population | PASS | docs/workable_items.db (45 items: 1 from Issues.md, 44 from Fixed.md) |
| -count=3 deterministic re-run | PASS | go test ./cmd/workable-items/... -count=3 |

## Known §11.4.6 honest gaps

- 45 legacy items default to Type=Task because the tmux corpus predates §11.4.16 — no **Type:** lines exist in Issues.md / Fixed.md. Result: workable-items validate reports §11.4.33 violations for every closed item that used the RESOLVED heading hint (mapped to Fixed (→ Fixed.md), the Bug closure word) while the row's type is Task (which would expect Completed (→ Fixed.md)). This is expected initial state, not a bug in the binary. Closure migration per §11.4.33 is a separate one-time data-cleanup PWU.

- Live corpus round-trip is NOT byte-identical. The tmux Issues.md / Fixed.md carries free-form bodies (forensic anchors, multi-paragraph "Source-side fix" + "Captured evidence" sections, blockquotes, code fences) that cannot be losslessly reconstructed from the structured items schema's flat description field. Round-trip byte-identical equivalence is met for the GOLDEN TESTDATA corpus only; live-corpus drift is expected and authorised by the §11.4.93 phase-6 migration plan.

- commit_all.sh / verify.sh / sync_issues_docs.sh integration is deferred to PWU-E (main context owns scripts/* edits).

## Composition

§11.4.93 (SQLite-SSoT mandate) · §11.4.95 (DB tracked in git) · §11.4.54 (TMX-NNN identifier) · §11.4.33 (type-aware closure) · §11.4.91 (clarity floor) · §11.4.50 (-count=3 deterministic re-run) · §11.4.69 (ab_pass_with_evidence semantics applied to close evidence-path) · §11.4.74 (project-local extension because no-modify-constitution memory rule blocks upstream PR this cycle).